ASTROBOOK

Complete MVP Planning Document

Version 3.0  |  June 2026  |  Inevelop Ventures

# 1. Project Overview

Astrobook is a role-based mobile app (React Native / Expo) connecting users with astrologers for paid consultation sessions via video or voice call, with real-time in-session chat and file sharing. Astrologers can also post content for users to discover and engage with.

| Field | Details |
| --- | --- |
| Project | Astrobook |
| Version | MVP 3.0 — Fresh Start |
| Platform | React Native (Expo + Dev Client) — iOS & Android |
| Team | Inevelop Ventures |
| App Type | Single app, role-based (User + Astrologer) |
| Goal | Ship core flow end-to-end, properly — no bloat |

# 2. MVP Scope

## 2.1 In Scope

- Auth — Phone OTP + Google Login

- Browse astrologers and their consultancy services

- Cart system — add consultancy services, checkout together or separately

- Slot booking — real-time availability check at checkout

- Payment — Razorpay upfront payment

- Consultancy session — video or voice call via Agora

- In-session chat — text + file/image sharing (Agora RTM + Cloudinary)

- Astrologer posts — text, image, video (astrologer only)

- Rating + Review after session

## 2.2 Out of Scope (MVP)

| Feature | Status | Notes |
| --- | --- | --- |
| Courses | Out of scope | Will be added post-MVP — live session like consultancy |
| Products | Out of scope | Physical/digital product selling |
| Stories | Out of scope | May revisit post-MVP |
| Post likes/comments/share | Out of scope | Users can only view posts for now |
| Automatic refunds | Out of scope | Manual handling only |
| Admin panel | Out of scope | Post-MVP |
| Astrologer earnings dashboard | Out of scope | Basic view only |

# 3. Tech Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | React Native + Expo Dev Client | Full native access — camera, mic, notifications, files |
| Backend | Fastify | Fast, lightweight, TypeScript-first |
| ORM | Drizzle ORM | Lightweight, type-safe, no binary overhead |
| Database | PostgreSQL on Railway | Reliable managed hosting |
| Auth | Custom JWT + MSG91 OTP + Google OAuth | No Firebase dependency, full control |
| Video / Voice | Agora RTC | React Native native SDK, used in v1 |
| In-session Chat | Agora RTM | Same SDK, real-time messaging alongside call |
| Payments | Razorpay | Best for India, INR billing |
| File Storage | Cloudinary | File/doc/image sharing in session chat |
| Job Scheduling | BullMQ + Redis | Reliable session start/end timers |
| Notifications | Expo Push Notifications | Built into Expo ecosystem |

# 4. User Roles

Single React Native app — role is determined at registration. Role stored in JWT.

| Role | Can Do |
| --- | --- |
| User | Browse astrologers, view posts, add to cart, book sessions, join sessions, rate/review |
| Astrologer | Create services, set availability, create posts, join sessions, view bookings |

# 5. Auth Flow

## 5.1 Registration — User

- Enter phone number

- OTP sent via MSG91

- Verify OTP

- Enter name + email

- Account created → JWT issued (access token + refresh token)

## 5.2 Registration — Astrologer

- Enter phone number

- OTP sent via MSG91

- Verify OTP

- Enter name + email

- Fill astrologer profile — bio, experience, languages, specializations, photo

- Account created → JWT issued

## 5.3 Login — Both Roles

- Option A: Phone number → OTP via MSG91 → Verify → JWT

- Option B: Google Login → Google OAuth token → Backend verifies → JWT

- JWT payload: user_id, role, issued_at, expires_at

- Role determines which screens/tabs are shown in app

## 5.4 JWT Strategy

| Field | Details |
| --- | --- |
| Access Token | Short-lived — 15 minutes |
| Refresh Token | Long-lived — 30 days, stored securely on device |
| Refresh Flow | On access token expiry → silent refresh using refresh token |
| Logout | Refresh token invalidated on backend |

## 5.5 Account Linking

If phone account and Google account share the same email — they are merged into one account. Both login methods work for the same profile.

# 6. Screens & Navigation

## 6.1 User Side

| Screen | Description |
| --- | --- |
| Home / Feed | Astrologer posts feed — text, image, video |
| Explore | Browse astrologers list with filters |
| Astrologer Profile | Profile, services (consultancy), posts |
| Service Detail | Service info, duration, price, call type — Add to Cart / Buy Now |
| Slot Selection | Pick date and available time slot for the service |
| Cart | All added consultancy services with slots — checkout together or individually |
| Checkout | Review order, real-time slot availability check, proceed to payment |
| Payment | Razorpay checkout |
| My Bookings | Tabs: Upcoming / Completed / Cancelled |
| Session Screen | Agora video/voice call + RTM chat sidebar |
| Review Screen | Rating + comment after session ends |

## 6.2 Astrologer Side

| Screen | Description |
| --- | --- |
| Dashboard | Upcoming bookings, quick stats |
| My Services | List of consultancy services — create, edit, deactivate |
| Availability | Set weekly availability (day + time window) |
| Create Post | Post with text / image / video |
| My Posts | View and manage own posts |
| Session Screen | Same session screen — join call + chat |

# 7. Slot System

## 7.1 How Slots Are Generated

Astrologer sets weekly availability — which days and what time window. Backend generates bookable slots dynamically based on the requested service duration.

Example:

- Astrologer sets: Monday — 11:00am to 4:00pm (5 hours)

- Service A duration: 1 hour → 5 slots: 11:00, 12:00, 13:00, 14:00, 15:00

- Service B duration: 30 mins → 10 slots in same window

## 7.2 Slot Blocking Logic

Slots are time-range based. A confirmed booking (payment completed) blocks a time range. Any other service slot overlapping that range is also blocked.

Example:

- 1hr booking confirmed: 11:00–12:00

- 30min Service B slots 11:00 and 11:30 → both blocked automatically

Slot generation algorithm:

- Fetch astrologer availability for requested date (by day of week)

- Generate all possible slots = time window / service duration

- Fetch all confirmed bookings for that astrologer on that date

- Remove any generated slot that overlaps an existing booking's time range

- Return remaining available slots to frontend

## 7.3 Cart + Slot Availability — Important Rule

Slots are NOT held or reserved when added to cart. A slot is only blocked after payment is completed successfully.

At checkout:

- User proceeds to checkout from cart

- Backend does real-time availability check for each slot in cart

- All slots available → proceed to Razorpay payment

- Any slot already taken by someone else → show 'This slot is no longer available' → user must select a new slot

This avoids soft-reservation complexity and is sufficient for MVP.

# 8. Cart System

## 8.1 What Goes in Cart

Only consultancy services for MVP. Each cart item = service + selected slot.

- User browses astrologer → selects consultancy service → picks a slot → adds to cart

- Cart item shows: Astrologer name, Service name, Date + Time, Price

- Multiple services from same or different astrologers can be in cart together

## 8.2 Checkout Options

- Checkout all items together — one Razorpay payment for total amount

- Or checkout individual items one by one

## 8.3 Cart Storage

Cart is stored locally on device (AsyncStorage). No backend cart table needed for MVP — cart lives on the phone until checkout.

# 9. Payment Flow

## 9.1 Step-by-Step

- User proceeds to checkout from cart

- Backend does real-time slot availability check for all items

- If any slot is taken → show error, stop here

- All slots available → backend creates Razorpay Order (total amount)

- Frontend opens Razorpay Checkout with order_id

- User completes payment

- Razorpay fires webhook: payment.captured event to backend

- Backend verifies webhook signature

- Backend creates Bookings for all cart items, marks payment as PAID

- BullMQ jobs scheduled for each session's start time

- Frontend shows confirmation screen — bookings confirmed

## 9.2 Why Webhook, Not Frontend Callback

Frontend payment success is unreliable — network can fail mid-flow. Webhook is server-to-server — Razorpay directly hits backend. Bookings are only created after webhook confirmation, never from frontend alone.

## 9.3 Refunds — MVP

No automatic refunds in MVP. Manual handling only via Razorpay dashboard. Will be automated post-MVP.

# 10. Astrologer Posts

## 10.1 What Astrologers Can Post

| Post Type | Content |
| --- | --- |
| Text only | Plain text post — thoughts, tips, updates |
| Text + Image | Text with one image attachment |
| Text + Video | Text with one video attachment |

## 10.2 Rules

- Only astrologers can create posts — users cannot post

- Users can view posts on home feed and on astrologer profile

- No likes, comments, or share in MVP — view only

- Images and videos uploaded to Cloudinary

- Posts appear in chronological order on feed

# 11. Consultancy Session Flow

## 11.1 Session Start

- Booking confirmed + BullMQ job scheduled for scheduled_at

- At scheduled_at → push notification sent to both user and astrologer

- 'Join Session' button becomes active in My Bookings → Upcoming

- User taps Join → POST /sessions/:bookingId/join

- Backend generates Agora RTC token + RTM token for that channel

- Frontend joins Agora channel — video or voice based on service call_type

- Session status = ACTIVE, started_at = now

## 11.2 Inside the Session

- Video call or voice call — defined at service level

- Agora RTM chat available alongside call (sidebar or bottom drawer)

- User can send text messages via RTM

- User can share files, documents, palm images — uploaded to Cloudinary, URL sent via RTM

- Both sides see chat messages in real time

## 11.3 Session End

- BullMQ end-job fires at started_at + duration_mins

- Backend revokes Agora tokens — channel closes for both

- Session status = ENDED, ended_at = now

- Booking status = COMPLETED

- Frontend detects channel close → shows session ended screen

- User is prompted to rate + review the astrologer

## 11.4 Edge Cases

- User joins late → session still ends at original scheduled end time (no extension in MVP)

- Astrologer doesn't join → session ends at scheduled time, user contacts support manually

- Agora token expiry set to session end time + 5 min buffer

# 12. Database Schema

PostgreSQL managed via Drizzle ORM on Railway. Central schema folder — all tables defined in src/db/schema/.

## 12.1 User

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK | Auto-generated |
| name | text |  |
| email | text unique | Nullable — not required for phone-only signup |
| phone | text unique | Nullable — not required for Google-only signup |
| role | enum: USER / ASTROLOGER |  |
| google_id | text | Nullable — set on Google OAuth |
| created_at | timestamp | defaultNow() |

## 12.2 AstrologerProfile

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| user_id | UUID → users | One-to-one |
| bio | text |  |
| experience_years | integer |  |
| languages | text[] | Array |
| specializations | text[] | e.g. Vedic, Tarot |
| rating | decimal | Computed average from reviews |
| photo_url | text | Cloudinary URL |

## 12.3 Service

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| astrologer_id | UUID → users |  |
| name | text | e.g. Birth Chart Reading |
| description | text |  |
| duration_mins | integer | Used for slot generation |
| price | decimal | In INR |
| call_type | enum: VIDEO / VOICE |  |
| is_active | boolean | Soft delete / pause |

## 12.4 Availability

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| astrologer_id | UUID → users |  |
| day_of_week | integer | 0 = Sunday, 6 = Saturday |
| start_time | time | e.g. 11:00 |
| end_time | time | e.g. 16:00 |

## 12.5 Booking

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| user_id | UUID → users | Who booked |
| service_id | UUID → services | Which service |
| astrologer_id | UUID → users | Denormalized for easy queries |
| scheduled_at | timestamp | Slot start time — blocks this time range |
| status | enum | PENDING / CONFIRMED / COMPLETED / CANCELLED |
| payment_status | enum | PENDING / PAID / REFUNDED |
| created_at | timestamp |  |

## 12.6 Payment

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| booking_id | UUID → bookings | One-to-one |
| razorpay_order_id | text | Created before payment |
| razorpay_payment_id | text | Nullable — set after webhook |
| amount | decimal | In INR |
| status | enum | PENDING / PAID / FAILED / REFUNDED |
| created_at | timestamp |  |

## 12.7 Session

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| booking_id | UUID → bookings | One-to-one |
| agora_channel | text | Format: session_{booking_id} |
| agora_rtc_token_user | text | Generated at join time |
| agora_rtc_token_astro | text | Generated at join time |
| started_at | timestamp | Nullable |
| ended_at | timestamp | Nullable |
| status | enum | WAITING / ACTIVE / ENDED |

## 12.8 Message

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| session_id | UUID → sessions |  |
| sender_id | UUID → users |  |
| content | text | Nullable — text message |
| file_url | text | Nullable — Cloudinary URL |
| sent_at | timestamp |  |

## 12.9 Post

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| astrologer_id | UUID → users | Only astrologers can post |
| content | text | Post text — required |
| media_url | text | Nullable — Cloudinary URL (image or video) |
| media_type | enum | Nullable: IMAGE / VIDEO |
| created_at | timestamp |  |

## 12.10 Review

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| booking_id | UUID → bookings | One-to-one |
| user_id | UUID → users | Who wrote it |
| astrologer_id | UUID → users | Who it is about |
| rating | integer | 1 to 5 |
| comment | text | Nullable |
| created_at | timestamp |  |

# 13. API Routes

## 13.1 Auth

| Method | Route | Description |
| --- | --- | --- |
| POST | /auth/send-otp | Send OTP to phone via MSG91 |
| POST | /auth/verify-otp | Verify OTP → return JWT |
| POST | /auth/google | Google OAuth → verify token → return JWT |
| POST | /auth/refresh | Get new access token using refresh token |
| POST | /auth/logout | Invalidate refresh token |

## 13.2 Users

| Method | Route | Description |
| --- | --- | --- |
| GET | /users/me | Get current user profile |
| PATCH | /users/me | Update name, email, photo |

## 13.3 Astrologers

| Method | Route | Description |
| --- | --- | --- |
| GET | /astrologers | List all astrologers |
| GET | /astrologers/:id | Get profile + services + posts |
| PATCH | /astrologers/profile | Update own profile (astrologer auth) |
| POST | /astrologers/availability | Set weekly availability |
| GET | /astrologers/:id/availability | Get astrologer availability |

## 13.4 Services

| Method | Route | Description |
| --- | --- | --- |
| GET | /services/astrologer/:id | Get all services of an astrologer |
| POST | /services | Create a service (astrologer auth) |
| PATCH | /services/:id | Update a service (astrologer auth) |
| DELETE | /services/:id | Soft delete / deactivate service |

## 13.5 Slots

| Method | Route | Description |
| --- | --- | --- |
| GET | /slots/:astrologerId/:serviceId?date=YYYY-MM-DD | Get available slots for a date — dynamically generated |
| POST | /slots/check | Real-time availability check at checkout — array of {serviceId, scheduledAt} |

## 13.6 Bookings

| Method | Route | Description |
| --- | --- | --- |
| POST | /bookings | Check slots + create Razorpay order for cart items |
| POST | /bookings/webhook | Razorpay webhook — verify signature + confirm bookings + schedule jobs |
| GET | /bookings/my | Get my bookings with status filter |
| GET | /bookings/:id | Get single booking detail |

## 13.7 Sessions

| Method | Route | Description |
| --- | --- | --- |
| POST | /sessions/:bookingId/join | Join session → get Agora RTC + RTM tokens |
| POST | /sessions/:id/end | End session (called by BullMQ job) |
| GET | /sessions/:id/messages | Get all chat messages for session |
| POST | /sessions/:id/messages | Send text message or file URL in session chat |

## 13.8 Posts

| Method | Route | Description |
| --- | --- | --- |
| GET | /posts | Get all posts for home feed (paginated) |
| GET | /posts/astrologer/:id | Get posts by a specific astrologer |
| POST | /posts | Create a post (astrologer auth) |
| DELETE | /posts/:id | Delete own post (astrologer auth) |

## 13.9 Reviews

| Method | Route | Description |
| --- | --- | --- |
| POST | /reviews | Submit review after session ends |
| GET | /reviews/astrologer/:id | Get all reviews for an astrologer |

# 14. Folder Structure

## 14.1 Backend — Fastify + Drizzle

src/

- db/

- schema/ — all Drizzle table definitions (central)

- index.ts — DB connection + export

- migrations/ — Drizzle migration files

- modules/

- auth/ — routes, controller, service, schema

- astrologer/ — routes, controller, service, schema

- service/ — routes, controller, service, schema

- booking/ — routes, controller, service, schema

- session/ — routes, controller, service, schema

- post/ — routes, controller, service, schema

- review/ — routes, controller, service, schema

- jobs/ — BullMQ job definitions (session-start, session-end)

- webhooks/ — Razorpay webhook handler

- shared/ — middleware, utils, error handlers, types

- config/ — env, constants

- app.ts — Fastify instance setup

- server.ts — entry point

## 14.2 Frontend — React Native + Expo

src/

- features/

- auth/ — screens, components, hooks, api

- feed/ — home feed, post card

- explore/ — astrologer list, filters

- astrologer/ — profile, services list

- booking/ — service detail, slot selection, cart, checkout

- session/ — video/voice call screen, RTM chat

- my-bookings/ — upcoming, completed, cancelled

- review/ — rating + review screen

- posts/ — create post (astrologer only)

- shared/

- components/ — reusable UI components

- hooks/ — shared hooks

- utils/ — helpers, formatters

- types/ — global TypeScript types

- api/ — axios instance, interceptors

- navigation/ — bottom tab navigator, stack navigators

- store/ — Zustand global state (cart, auth)

# 15. Build Order

| Phase | What to Build |
| --- | --- |
| Phase 1 | PostgreSQL on Railway + Drizzle schema + migrations for all tables |
| Phase 2 | Auth — Phone OTP (MSG91) + Google OAuth + JWT (access + refresh tokens) |
| Phase 3 | Astrologer profile CRUD + Service CRUD |
| Phase 4 | Availability setup + dynamic slot generation API + slot availability check API |
| Phase 5 | Cart (local AsyncStorage) + Checkout flow + Razorpay order creation |
| Phase 6 | Razorpay webhook — verify signature + confirm bookings + schedule BullMQ jobs |
| Phase 7 | Session join — Agora RTC token generation + channel open |
| Phase 8 | In-session chat — Agora RTM + Cloudinary file upload |
| Phase 9 | Session auto-end — BullMQ job fires, Agora tokens revoked, booking completed |
| Phase 10 | Astrologer posts — create, feed, profile view |
| Phase 11 | Review + Rating submission after session ends |
| Phase 12 | Expo Push Notifications — session reminders + join alerts |
| Phase 13 | Polish, error handling, edge cases, testing, deploy |

Astrobook MVP v3.0  —  Inevelop Ventures  —  June 2026